<Company Name>

Test Plan Document

<Project Title>

Issue <1.0>

Revision History

| Date | Issue | Description | Author |
| --- | --- | --- | --- |
| <dd/mmm/yy> | <x.x> | <details> | <name> |

Table of Contents

1.  Introduction	3

1.1.  Purpose	3

1.2.  Background	3

1.3.  Scope	3

1.4.  Project Identification	4

2.  Test Requirements	5

3.  Test Strategy	6

3.1.  Testing Types	7

3.1.1.  Data and Database Integrity Testing	7

3.1.2.  System Testing	8

3.1.3.  Business Cycle Testing	9

3.1.4.  User Interface Testing	10

3.1.5.  Performance Testing	11

3.1.6.  Load Testing	13

3.1.7.  Stress Testing	14

3.1.8.  Volume Testing	15

3.1.9.  Security and Access Control Testing	16

3.1.10.  Failover / Recovery Testing	17

3.1.11.  Configuration Testing	19

3.1.12.  Installation Testing	20

3.2.  Tools	21

4.  Resources	22

4.1.  Workers	22

4.2.  System	24

5.  Project Milestones	25

6.  Deliverables	26

6.1.  Test Model	26

6.2.  Test Logs	26

6.3.  Defect Reports	26

Appendix A Project Tasks	27

# 1 Introduction

## 2 Purpose

This Test Plan document for the <Project Title> systems supports the following objectives:

- Identify existing project information and the software components that should be tested

- List the recommended Test Requirements (high level)

- Recommend and describe the testing strategies to be employed

- Identify the required resources and provide an estimate of the test efforts

- List the deliverable elements of the test project

## 3 Background

- [Enter a brief description of the project / application and its goals.  Include information such as the application’s its major function(s) / features, architecture and a brief history of the project.  This section should only be about 3 - 5 paragraphs.]

## 4 Scope

- [Describe the stages of testing, for example, Unit or Build, and the types of testing that will be address by this plan, such as Function or Performance.]

- [Provide a brief list of the project, features, functions that will / will not be tested]

- [List any assumptions made during the development of this document, that may impact the design, development or implementation of testing]

- [List any risks or contingencies that may affect the design, development or implementation of testing]

- [List any constraints affect the design, development, or implementation of testing]

## 5 Project Identification

- The table below identifies the documentation and availability pertaining to the project:

- NOTE:  Delete or add items as appropriate.

| - Document (and version / date) | - Created or Available | - Received or Reviewed | - Author or Resource | - Notes |
| --- | --- | --- | --- | --- |
| - Requirements Specification | -  Yes  No | -  Yes  No |  |  |
| - Functional Specification | -  Yes  No | -  Yes  No |  |  |
| - Use Case Reports | -  Yes  No | -  Yes  No |  |  |
| - Project Plan | -  Yes  No | -  Yes  No |  |  |
| - Design Specifications | -  Yes  No | -  Yes  No |  |  |
| - Prototype | -  Yes  No | -  Yes  No |  |  |
| - Users Manuals | -  Yes  No | -  Yes  No |  |  |
| - Business Model / Flow | -  Yes  No | -  Yes  No |  |  |
| - Data Model / Flow | -  Yes  No | -  Yes  No |  |  |
| - Business Functions and Rules | -  Yes  No | -  Yes  No |  |  |
| - Project / Business Risk Assessment | -  Yes  No | -  Yes  No |  |  |

# 6 Test Requirements

- The listing below identifies those items (use cases, functional requirements, non-functional requirements) that have been identified as targets for testing.  This list represents what will be tested.

- [Enter a high level list of the major test requirements]

# 7 Test Strategy

- The Test Strategy presents the recommended approach to the testing of the software applications.  The previous section on Test Requirements described what will be tested; this describes how it will be tested.

- The main considerations for the test strategy are the techniques to be used and the criterion for knowing when the testing is completed.

- In addition to the considerations provided for each test below, testing should only be executed using known, controlled databases, in secured environments.

## 8 Testing Types

### 9 Data and Database Integrity Testing

- The databases and the database processes should be tested as separate systems within the <Project Title>.  These systems should be tested without the applications (as the interface to the data).  Additional research into the DBMS needs to be performed to identify the tools / techniques that may exist to support the testing identified below.

| - Test Objective: | - Ensure Database access methods and processes function properly and without data corruption. |
| --- | --- |
| - Technique: | - Invoke each database access method and process, seeding each with valid and invalid data (or requests for data). - Inspect the database to ensure the data has been populated as intended, all database events occurred properly, or review the returned data to ensure that the correct data was retrieved (for the correct reasons) |
| - Completion Criteria: | - All database access methods and processes function as designed and without any data corruption. |
| - Special Considerations: | - Testing may require a DBMS development environment or drivers to enter or modify data directly in the databases. - Processes should be invoked manually. - Small or minimally sized databases (limited number of records) should be used to increase the visibility of any non-acceptable events. |

### 10 System Testing

- Testing of the application should focus on any target requirements that can be traced directly to use cases (or business functions), and business rules.  The goals of these tests are to verify proper data acceptance, processing, and retrieval, and the appropriate implementation of the business rules.  This type of testing is based upon black box techniques, that is, verifying the application (and its internal processes) by interacting with the application via the GUI and analyzing the output (results).  Identified below is an outline of the testing recommended for each application:

| - Test Objective: | - Ensure proper application navigation, data entry, processing, and retrieval. |
| --- | --- |
| - Technique: | - Execute each use case, use case flow, or function, using valid and invalid data, to verify the following: - The expected results occur when valid data is used. - The appropriate error / warning messages are displayed when invalid data is used. - Each business rule is properly applied. |
| - Completion Criteria: | - All planned tests have been executed. - All identified defects have been addressed. |
| - Special Considerations: | - [Identify / describe those items or issues (internal or external) that impact the implementation and execution of System test] |

### 11 Business Cycle Testing

- Business Cycle Testing should emulate the activities performed on the <Project Title> system over time.  A period should be identified, such as one year, and transactions and activities that would occur during a year’s period should be executed.  This includes all daily, weekly, monthly cycles and events that are date sensitive, such as ticklers.

| - Test Objective | - Ensure proper application and background processes function according to required business models and schedules. |
| --- | --- |
| - Technique: | - Testing will simulate several business cycles by performing the following: - The tests used for application function testing will be modified / enhanced to increase the number of times each function is executed to simulate several different users over a specified period. - All time or date sensitive functions will be executed using valid and invalid dates or time periods. - All functions that occur on a periodic schedule will be executed / launched at the appropriate time. - Testing will include using valid and invalid data, to verify the following: - The expected results occur when valid data is used. - The appropriate error / warning messages are displayed when invalid data is used. - Each business rule is properly applied. |
| - Completion Criteria: | - All planned tests have been executed. - All identified defects have been addressed. |
| - Special Considerations: | - System dates and events may require special support activities - Business model is required to identify appropriate test requirements and procedures. |

### 12 User Interface Testing

- User Interface testing verifies a user’s interaction with the software.  The goal of UI Testing is to ensure that the User Interface provides the user with the appropriate access and navigation through the functions of the applications.  In addition, UI Testing ensures that the objects within the UI function as expected and conform to corporate or industry standards.

| - Test Objective: | - Verify the following: - Navigation through the application properly reflects business functions and requirements, including window to window, field to field, and use of access methods (tab keys, mouse movements, accelerator keys) - Window objects and characteristics, such as menus, size, position, state, and focus conform to standards. |
| --- | --- |
| - Technique: | - Create / modify tests for each window to verify proper navigation and object states for each application window and objects. |
| - Completion Criteria: | - Each window successfully verified to remain consistent with benchmark version or within acceptable standard |
| - Special Considerations: | - Not all properties for custom and third party objects can be accessed. |

### 13 Performance Testing

- Performance testing measures response times, transaction rates, and other time sensitive requirements.  The goal of Performance testing is to verify and validate the performance requirements have been achieved.  Performance testing is usually executed several times, each using a different “background load” on the system.  The initial test should be performed with a “nominal” load, similar to the normal load experienced (or anticipated) on the target system.  A second performance test is run using a peak load.

- Additionally, Performance tests can be used to profile and tune a system’s performance as a function of conditions such as workload or hardware configurations.

- NOTE:  Transactions below refer to “logical business transactions.”  These transactions are defined as specific functions that an end user of the system is expected to perform using the application, such as add or modify a given contract.

| - Test Objective: | - Validate System Response time for designated transactions or business functions under a the following two conditions: - - normal anticipated volume - - anticipated worse case volume |
| --- | --- |
| - Technique: | - Use Test Procedures developed for Business Model Testing (System Testing). - Modify data files (to increase the number of transactions) or the scripts to increase the number of iterations each transaction occurs. - Scripts should be run on one machine (best case to benchmark single user, single transaction) and be repeated with multiple clients (virtual or actual, see special considerations below). |
| - Completion Criteria: | - Single Transaction / single user: Successful completion of the test scripts without any failures and within the expected / required time allocation (per transaction) - Multiple transactions / multiple users: Successful completion of the test scripts without any failures and within acceptable time allocation. |
| - Special Considerations: | - Comprehensive performance testing includes having a “background” load on the server. There are several methods that can be used to perform this, including: - “Drive transactions” directly to the server, usually in the form of SQL calls. - Create “virtual” user load to simulate many (usually several hundred) clients. Remote Terminal Emulation tools are used to accomplish this load. This technique can also be used to load the network with “traffic.” - Use multiple physical clients, each running test scripts to place a load on the system. - Performance testing should be performed on a dedicated machine or at a dedicated time. This permits full control and accurate measurement. - The databases used for Performance testing should be either actual size, or scaled equally. |

### 14 Load Testing

- Load testing measures subjects the system-under-test to varying workloads to evaluate the systems ability to continue to function properly under these different workloads.   The goal of load testing is to determine and ensure that the system functions properly beyond the expected maximum workload.  Additionally, load testing evaluates the performance characteristics  (response times, transaction rates, and other time sensitive issues).

- NOTE:  Transactions below refer to “logical business transactions.”  These transactions are defined as specific functions that an end user of the system is expected to perform using the application, such as add or modify a given contract.

| - Test Objective: | - Verify System Response time for designated transactions or business cases under varying workload conditions. |
| --- | --- |
| - Technique: | - Use tests developed for Business Cycle Testing. - Modify data files (to increase the number of transactions) or the tests to increase the number of times each transaction occurs. |
| - Completion Criteria: | - Multiple transactions / multiple users: Successful completion of the tests without any failures and within acceptable time allocation. |
| - Special Considerations: | - Load testing should be performed on a dedicated machine or at a dedicated time. This permits full control and accurate measurement. - The databases used for load testing should be either actual size, or scaled equally. |

### 15 Stress Testing

- Stress testing is intended to find errors due to low resources or competition for resources. Low memory or disk space may reveal defects in the software that aren't apparent under normal conditions. Other defects might results from competition for shared resource like database locks or network bandwidth. Stress testing identifies the peak load the system can handle.

- NOTE:  References to transactions below refer to logical business transactions.

| - Test Objective: | - Verify that the system and software function properly and without error under the following stress conditions: - little or no memory available on the server (RAM and DASD) - maximum (actual or physically capable) number of clients connected (or simulated) - multiple users performing the same transactions against the same data / accounts - worst case transaction volume / mix (see performance testing above). - NOTES: Stress testing’s goal might also be stated as identify and document the conditions under which the system FAILS to continue functioning properly. - Stress testing of the client is described under section 3.1.10, Configuration testing. |
| --- | --- |
| - Technique: | - Use tests developed for Performance Testing. - To test limited resources, tests should be run on single machine, RAM and DASD on server should be reduced (or limited). - For remaining stress tests, multiple clients should be used, either running the same tests or complementary tests to produce the worst case transaction volume / mix. |
| - Completion Criteria: | - All planned tests are executed and specified system limits are reached / exceeded without the software or software failing (or conditions under which system failure occurs is outside of the specified conditions). |
| - Special Considerations: | - Stressing the network may require network tools to load the network with messages / packets. - The DASD used for the system should temporarily be reduced to restrict the available space for the database to grow. - Synchronization of the simultaneous clients accessing of the same records / data accounts. |

### 16 Volume Testing

- Volume Testing subjects the software to large amounts of data to determine if limits are reached that cause the software to fail.  Volume testing also identifies the continuous maximum load or volume the system can handle for a given period.  For example, if the software is processing a set of database records to generate a report, a Volume Test would use a large test database and check that the software behaved normally and produced the correct report.

| - Test Objective: | - Verify that the application / system successfully functions under the following high volume scenarios: - maximum (actual or physically capable) number of clients connected (or simulated) all performing the same, worst case (performance) business function for an extended period. - maximum database size has been reached (actual or scaled) and multiple queries / report transactions are executed simultaneously. |
| --- | --- |
| - Technique: | - Use tests developed for Performance Testing. - Multiple clients should be used, either running the same tests or complementary tests to produce the worst case transaction volume / mix (see stress test above) for an extended period. - Maximum database size is created (actual, scaled, or filled with representative data) and multiple clients used to run queries / report transactions simultaneously for extended periods. |
| - Completion Criteria: | - All planned tests have been executed and specified system limits are reached / exceeded without the software or software failing. |
| - Special Considerations: | - What period of time would be considered an acceptable time for high volume conditions (as noted above)? |

### 17 Security and Access Control Testing

- Security and Access Control Testing focus on two key areas of security:

- - Application security, including access to the Data or Business Functions, and
	- System Security, including logging into / remote access to the system.

- Application security ensures that, based upon the desired security, users are restricted to specific functions or are limited in the data that is available to them.  For example, everyone may be permitted to enter data and create new accounts, but only managers can delete them.  If there is security at the data level, testing ensures that user “type” one can see all customer information, including financial data, however, user two only sees the demographic data for the same client.

- System security ensures that only those users granted access to the system are capable of accessing the applications and only through the appropriate gateways.

| - Test Objective: | - Function / Data Security: Verify that user can access only those functions / data for which their user type is provided permissions. - System Security: Verify that only those users with access to the system and application(s) are permitted to access them. |
| --- | --- |
| - Technique: | - Function / Data Security: Identify and list each user type and the functions / data each type has permissions for. - Create tests for each user type and verify each permission by creating transactions specific to each user type. - Modify user type and re-run tests for same users. In each case verify those additional functions / data are correctly available or denied. - System Access (see special considerations below) |
| - Completion Criteria: | - For each known user type the appropriate function / data are available and all transactions function as expected and run in prior Application Function tests |
| - Special Considerations: | - Access to the system must be reviewed / discussed with the appropriate network or systems administrator. This testing may not be required as it maybe a function of network or systems administration. |

### 18 Failover / Recovery Testing

- Failover / Recovery testing ensures that an application or entire system can successfully failover and recover from a variety of hardware, software, or network malfunctions with undue loss of data or data integrity.

- Failover testing ensures that, for those systems that must be kept running, when a failover condition occurs, the alternate or backup systems properly “take over” for the failed system without loss of data or transactions.

- Recovery testing is an antagonistic test process in which the application or system is exposed to extreme conditions (or simulated conditions) such as device I/O failures or invalid database pointers / keys.  Recovery processes are invoked and the application / system is monitored and / or inspected to verify proper application / system / and data recovery has been achieved.

| - Test Objective: | - Verify that recovery processes (manual or automated) properly restore the database, applications, and system to a desired, known, state. The following types of conditions are to be included in the testing: - Power interruption to the client - Power interruption to the server - Communication interruption via network server(s) - Interruption, communication, or power loss to DASD and or DASD controller(s) - Incomplete cycles (data filter processes interrupted, data synchronization processes interrupted). - Invalid database pointer / keys - Invalid / corrupted data element in database |
| --- | --- |
| - Technique: | - Tests created for Application Function and Business Cycle testing should be used to create a series of transactions. Once the desired starting test point is reached, the following actions should be performed (or simulated) individually: - Power interruption to the client: power the PC down - Power interruption to the server: simulate or initiate power down procedures for the server - Interruption via network servers: simulate or initiate communication loss with the network (physically disconnect communication wires or power down network server(s) / routers). - Interruption, communication, or power loss to DASD and or DASD controller(s): simulate or physically eliminate communication with one or more DASD controllers or devices. - Once the above conditions / simulated conditions are achieved, additional transactions should executed and upon reaching this second test point state, recovery procedures should be invoked. - Testing for incomplete cycles utilizes the same technique as described above except that the database processes themselves should be aborted or prematurely terminated. - Testing for the following conditions requires that a known database state be achieved. Several database fields, pointers and keys should be corrupted manually and directly within the database (via database tools). Additional transactions should be executed using the tests from Application Function and Business Cycle Testing and full cycles executed. |
| - Completion Criteria: | - In all cases above, the application, database, and system should, upon completion of recovery procedures, return to a known, desirable state. This state includes data corruption limited to the known corrupted fields, pointers / keys, and reports indicating the processes or transactions that were not completed due to interruptions. |
| - Special Considerations: | - Recovery testing is highly intrusive. Procedures to disconnect cabling (simulating power or communication loss) may not be desirable or feasible. Alternative methods, such as diagnostic software tools may be required. - Resources from the Systems (or Computer Operations), Database, and Networking groups are required. - These tests should be run after hours or on an isolated machine(s). |

### 19 Configuration Testing

- Configuration testing verifies operation of the software on different software and hardware configurations.  In most production environments, the particular hardware specifications for the client workstations, network connections and database servers vary.  Client workstations may have different software loaded (e.g. applications, drivers, etc.) and at any one time many different combinations may be active and using different resources.

| - Test Objective: | - Validate and verify that the client, <Project Title> Application function properly on the prescribed client workstations. |
| --- | --- |
| - Technique: | - Use Integration and System Test scripts - Open / close various Microsoft applications, such as Excel and Word, either as part of the test or prior to the start of the test. - Execute selected transactions to simulate users activities into and out of <Project Title> and Microsoft applications. - Repeat the above process, minimizing the available conventional memory on the client. |
| - Completion Criteria: | - For each combination of <Project Title> and Microsoft application, <Project Title> transactions are successfully completed without failure. |
| - Special Considerations: | - What Microsoft Applications are available, accessible on the clients? - What applications are typically used? - What data are the applications running (i.e. large spreadsheet opened in Excel, 100 page document in Word). - The entire systems, netware, network servers, databases, etc. should also be documented as part of this test. |

### 20 Installation Testing

- Installation testing has two purposes. The first is to insure that the software can be installed on all possible configurations, such as a new installation, an upgrade, and a complete installation or custom installation, and under normal and abnormal conditions. Abnormal conditions include insufficient disk space, lack of privilege to create directories, etc. The second purpose is to verify that, once installed, the software operates correctly. This usually means running a number tests that were developed for Function testing.

| - Test Objective: | - Verify and validate that the <Project Title> client software properly installs onto each client under the following conditions: - New Installation, a new machine, never installed previously with <Project Title> - Update machine previously installed <Project Title>, same version - Update machine previously installed <Project Title>, older version |
| --- | --- |
| Technique: | - Manually or develop automated scripts to validate the condition of the target machine (new - <Project Title> never installed, <Project Title> same version or older version already installed). - Launch / perform installation. - Using a predetermined sub-set of Integration or System test scripts, run the transactions. |
| - Completion Criteria: | - <Project Title> transactions execute successfully without failure. |
| - Special Considerations: | - What <Project Title>transactions should be selected to comprise a confidence test that <Project Title> application has been successfully installed and no major software components are missing? |

## 21 Tools

- The following tools will be employed for this project:

|  | - Tool | - Vendor/In-house | - Version |
| --- | --- | --- | --- |
| - Test Management |  |  |  |
| - Defect Tracking |  |  |  |
| - ASQ Tool (functional testing) |  |  |  |
| - ASQ Tool (performance testing) |  |  |  |
| - Test Coverage Monitor or Profiler |  |  |  |
| - Project Management |  |  |  |
| - DBMS tools |  |  |  |

# 22 Resources

- This section presents the recommended resources for the <Project Title> project, their main responsibilities, and their knowledge or skill set.

## 23 Workers

- This table shows the staffing assumptions for the project.

| - Human Resources |  |  |
| --- | --- | --- |
| - Worker | - Minimum Resources Recommended - (number of workers allocated full-time) | - Specific Responsibilities/Comments |
| - Test Manager / Test Project Manager |  | - Provides management oversight - Responsibilities: - Provide technical direction - Acquire appropriate resources - Management reporting |
| - Test Designer |  | - Identifies, prioritizes, and implements test cases - Responsibilities: - Generate test plan - Generate test model - Evaluate effectiveness of test effort |
| - Tester |  | - Executes the tests - Responsibilities: - Execute tests - Log results - Recover from errors - Document defects |
| - Test System Administrator |  | - Ensures test environment and assets are managed and maintained. - Responsibilities: - Administer test management system - Install / manage worker access to test systems |
| - Database Administration / Database Manager |  | - Ensures test data (database) environment and assets are managed and maintained. - Responsibilities: - Administer test data (database) |
| - Designer |  | - Identifies and defines the operations, attributes, and associations of the test classes - Responsibilities: - Identifies and defines the test class(es) - Identifies and defines the test packages |
| - Implementer |  | - Implements and unit tests the test classes and test packages - Responsibilities: - Creates the test classes and packages implemented in the test model. |

## 24 System

The following table sets forth the system resources for the testing project.

The specific elements of the test system are not fully known at this time.  It is recommended that the system simulate the production environment, scaling down the accesses and database sizes if / where appropriate.

| System Resources |  |
| --- | --- |
| Resource | Name / Type |
| Database Server |  |
| —Network/Subnet | TBD |
| —Server Name | TBD |
| —Database Name | TBD |
| Client Test PC's |  |
| —Include special configuration —requirements | TBD |
| SQA Test Repository |  |
| —Network/Subnet | TBD |
| —Server Name | TBD |
| Test Development PC's | TBD |

# 25 Project Milestones

Testing of Table of Contents should incorporate test activities for each of the test efforts identified in the previous sections.  Separate project milestones should be identified to communicate project status and accomplishments.

|  | Milestone Task |  | Effort | Start Date | End Date |
| --- | --- | --- | --- | --- | --- |
|  | Test Planning |  |  |  |  |
|  | Test Design |  |  |  |  |
|  | Test Development |  |  |  |  |
|  | Test Execution |  |  |  |  |
|  | Test Evaluation |  |  |  |  |

# 26 Deliverables

[In this section list the various documents, tools, and reports that will be created, by whom, delivered to who, and when delivered]

## 27 Test Model

[This section identifies the reports that will be created and distributed from the test model.  These artifacts in the test model should be created or referenced in the ASQ tools.]

## 28 Test Logs

[Describe the method and tools used to record and report on the test results and testing status.]

## 29 Defect Reports

[In this section, identify the method and tool(s) used to record, track, and report on test incidents and their status.]

# Appendix A Project Tasks

Below are the test related tasks:

|  | - Plan Test |
| --- | --- |
|  | - Identify Requirements for Test |
|  | - Assess Risk |
|  | - Develop Test Strategy |
|  | - Identify Test Resources |
|  | - Create Schedule |
|  | - Generate Test Plan |
|  | - Design Test |
|  | - Workload Analysis |
|  | - Identify and Describe Test Cases |
|  | - Identify and Structure Test Procedures |
|  | - Review and Access Test Coverage |
|  | - Implement Test |
|  | - Record or Program Test Scripts |
|  | - Identify Test-Specific functionality in the design and implementation model |
|  | - Establish External Data sets |
|  | - Execute Test |
|  | - Execute Test Procedures |
|  | - Evaluate Execution of Test |
|  | - Recover from Halted Test |
|  | - Verify the results |
|  | - Investigate Unexpected Results |
|  | - Log Defects |
|  | - Evaluate Test |
|  | - Evaluate Test-Case Coverage |
|  | - Evaluate Code Coverage |
|  | - Analyze Defects |
|  | Determine if Test Completion Criteria and Success Criteria have been achieved |